Marketing Agents: Build Plan

Agent 1: Competitor Research (weekly)  |  Agent 2: Snackible Brand Health (daily)

Prepared: 29 October 2026

# 1. Objective

Build two agents inside Marketing’s Claude that run on a schedule and deliver a report without manual effort. Agent 1 produces a weekly report of what changed across competitors. Agent 2 produces a daily report on the health of Snackible’s own listings, reviews, mentions and search presence.

# 2. Design approach

Both agents use the same two-layer design, because a “what changed” report only works if the previous snapshot is stored.

- Data layer: scrapes, exports and searches write dated rows into a Google Sheet (one tab per module). This is the source of truth and the history.

- Claude layer: a skill (SKILL.md) that holds the modules, signals, sources, thresholds and report template. It compares the latest snapshot to the previous one and writes the report.

- Delivery: a scheduled task runs the skill (weekly for Agent 1, daily for Agent 2) and sends the report as a Doc plus an email or message to the Marketing team.

# 3. Scope by agent

## Agent 1: Competitor Research (weekly)

| Module | Signal | Source |
| --- | --- | --- |
| SKU / launch tracker | New SKUs, delisted items, pack size changes | D2C sites, quick commerce, Amazon |
| Price per 100g | MRP, selling price, discount depth by channel | Shared scrape |
| Paid angles | New ads, hooks, offers, how long ads stay live | Meta Ad Library |
| Content | Cadence, format mix, top posts by engagement rate | Instagram scrape |
| Claims | New health claims (useful ammo, given claim discipline) | Packs, listings |
| Gifting | Diwali / corporate catalogue moves | Sites, LinkedIn |
| Reviews | Complaint themes on their bestsellers (gaps to use) | Amazon |
| News | Funding, distribution deals, M&A | Web search |

## Agent 2: Snackible Brand Health (daily)

| Module | Tracks |
| --- | --- |
| A. Listing health | Per SKU x channel x pincode: in stock, price vs MRP parity, title/image compliance, rating, review count, search rank for about 15 keywords (own / test / block clusters) |
| B. Reviews / sentiment | Amazon, quick commerce, D2C, Google reviews: complaint themes per SKU |
| C. Mentions | Instagram tags, Reddit, X, YouTube: unprompted mentions and creator posts |
| D. SEO / web | GSC clicks, branded vs non-branded search, keyword ranks, broken collections |

# 4. Data feasibility

Modules differ a lot in how hard the data is to get. This decides the build order.

| Level | Modules | Note |
| --- | --- | --- |
| Easy | News, claims, gifting / corporate catalogue | Web search and page reads are enough. |
| Medium | Paid angles (Meta Ad Library), Instagram content, Amazon reviews | Doable with a browser agent but slow and fragile. Reuse the shared scrape where it exists. |
| Hard | Price per 100g, listing health by pincode, keyword rank, Reddit / X / YouTube mentions, GSC | Needs a real scraper or API plus stored history. Claude’s sandbox usually cannot reach quick-commerce sites directly. |

# 5. Step-by-step plan

## Phase 0: Decisions and inputs (before building)

- Confirm the owner and location of the shared scrape: where its data lands and how often it refreshes.

- Fix the competitor list, the Snackible SKU list, the pincode set and the 15 tracked keywords.

- Confirm where Marketing’s Claude lives (shared Project or workspace), who receives the reports, and the delivery channel (Doc, email or Slack).

- Decide whether agents only report or also recommend actions.

## Phase 1: Report design

- Write the report template for each agent: sections, ordering and length. Lead with the changes that matter.

- Define what counts as a change and set thresholds (for example a price move above 5 percent, an ad live for more than 7 days, rating drop of 0.1 or more).

- Define the snapshot sheet structure: one tab per module, with date, entity, metric and value columns so diffs are simple.

## Phase 2: Agent 1 v1 (easy and medium modules)

- Create the competitor-research skill with the modules, sources, thresholds and template.

- Connect the easy modules first: news, claims, gifting. Then add Meta Ad Library and Instagram content.

- Run it manually for two weeks, compare against what the team already knows, and fix noise and misses.

## Phase 3: Agent 1 v2 (hard modules)

- Plug in the shared scrape for SKU tracking and price per 100g by channel.

- Add Amazon review themes. Compare results with a manual check.

## Phase 4: Agent 2 build

- Start with reviews / sentiment (B) and SEO / web (D), which are the easiest to source.

- Add mentions (C) using whatever listening feeds are available.

- Build listing health (A) last. It is the heaviest because of the SKU x channel x pincode volume, so it needs a dependable data feed first.

- Add a short “needs attention today” summary at the top so the daily report is quick to read.

## Phase 5: Schedule and handover

- Schedule Agent 1 weekly and Agent 2 daily only after manual runs look right.

- Send the first reports to a small group, collect feedback and adjust thresholds.

- Document how to update the competitor list, keywords and thresholds, and name an owner for each agent.

# 6. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Scrapes break or return partial data | Log a data-freshness line in every report and flag missing modules instead of guessing. |
| No stored history, so no change detection | Write dated snapshots to the sheet before generating any report. |
| Noisy daily reports | Use thresholds and an attention summary; keep detail in a linked tab. |
| Health and nutrition claims | Report competitor claims as observations only and keep review of Snackible’s own claims with the team. |
| Platform terms and access limits | Prefer official sources (Meta Ad Library, GSC) and the existing shared scrape; avoid ad-hoc aggressive scraping. |

# 7. Open questions

- Who owns the shared scrape, and what format and refresh rate does it have?

- Which competitors, SKUs, pincodes and keywords are in scope?

- Which listening tools exist today for Instagram, Reddit, X and YouTube mentions?

- Who reads the reports, and in which channel?

- Report only, or report plus recommended actions?

# 8. Suggested first milestone

A working manual run of Agent 1 covering news, claims, gifting, Meta ads and Instagram content, with a stored snapshot sheet and a reviewed weekly report. This proves the pattern before the harder data feeds and Agent 2 are added.